## Slide 1
Acme’s Swarm Robotic Module
Dhinesh R, Arshad S, Acme Robotics
Partners: Dhinesh Rajasekaran, Arshad Shaik, Acme Robotics
It is proposed to develop an autonomous robot in the given category of ‘Multi-Robot/Swarm Actions’.
As part of this project, multi-agent, or swarm algorithms on 20 or more robots are implemented simultaneously, to achieve a desired action from the swarm of robots.
Swarm algorithms that is currently proposed is the pattern formation in an environment. The patterns are geometric patterns such as circle, square, line, star, lattice, etc. to accomplish a desired action with the group of robots.
The product will be developed as per below outlined process, to ensure high quality.
High quality software engineering practices
Test Driven Development
Google C++ Style guide, Doxygen for code documentation, CI
Test Driven Development
Programming language: C++
IDE: VS Code
ROS Version: ROS2
OS: Ubuntu 20.04
License: MIT License
Requirements, architecture, design by AIP 11/30
Preliminary Design Review 12/01
Implement software using Test-Driven Development
(TDD) 12/05
Critical Design Review 12/08
Validation and Approval 12/10
12/02
Objective
Key Milestones
Approach
Risk/Mitigation
Risks:
1. Using ROS2 for the implementation of the project
2. Level of autonomy
Mitigation:
we may use ROS1 instead of ROS2 as a fall-back
option.
In situations, where the desired level of autonomy is challenging, within the bounds of the
project, a suitable level of autonomy will be selected, for the timely delivery of the project.
Notes: <number>